# Agile Scrum Implementation for Student Management System

Week-12 (DAY-2) Hands-On Report

## 1. Introduction

Many training institutes face difficulties in managing student enrollments, course tracking, and communication because they use manual methods such as Excel sheets, WhatsApp messages, and Emails. This causes confusion, delays, and poor management.

To solve this problem, a web-based Student Management System will be developed using Agile Scrum methodology. The application allows students to enroll in courses, trainers to manage course content, and admins to track student progress and placements.

## 2. Scrum Team Roles

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| Product Owner | Defines requirements and priorities | Vinay |
| Scrum Master | Facilitates Scrum process and meetings | Vinay |
| Development Team | Develops features and testing | Team Members |

## 3. Product Backlog

| ID | User Story | Priority |
| --- | --- | --- |
| PB-1 | As a student, I want to register so that I can enroll in courses | High |
| PB-2 | As a student, I want to view available courses | High |
| PB-3 | As a student, I want to enroll in a course | High |
| PB-4 | As a trainer, I want to add course content | Medium |
| PB-5 | As an admin, I want to track student progress | Medium |
| PB-6 | As an admin, I want to manage student records | Medium |

## 4. Sprint Planning

Sprint Goal: Enable student registration and course viewing.

| Task ID | Task Description | Estimated Hours |
| --- | --- | --- |
| T1 | Design UI for Registration | 3 Hours |
| T2 | Create Registration API | 4 Hours |
| T3 | Create Course Listing Page | 3 Hours |
| T4 | Testing | 2 Hours |

## 5. Scrum Workflow

## 6. Daily Scrum

Yesterday: Completed registration UI design.

Today: Develop registration API and course listing page.

Blockers: Need support for frontend-backend integration.

## 7. Sprint Review

The team successfully completed Student Registration UI, Registration API, and Course Viewing Page.

## 8. Sprint Retrospective

What went well?

- Good team collaboration
- Clear communication
- Proper task division

What can be improved?

- Better time estimation
- Faster testing process
- Improved API integration

## 9. Agile vs Traditional

| Agile Methodology | Traditional Methodology |
| --- | --- |
| Incremental delivery | Full delivery at end |
| Flexible requirements | Fixed requirements |
| Continuous customer feedback | Limited customer interaction |
| Faster adaptation to changes | Difficult to change |

## 10. Learning Outcomes

Understanding Agile vs Traditional methodologies

Knowledge of Scrum roles and responsibilities

Sprint planning and execution experience

Real-world collaboration and communication skills

## 11. Conclusion

The Agile Scrum approach helps the development team deliver the Student Management System incrementally while continuously improving based on client feedback.